**Name: Jessica Li**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. Create user story backlog | 3/18/18 | 3/22/18 |
| 2. Create low fidelity wireframes | 3/20/18 | 3/21/18 |
| 3. Create mid-fidelity wireframes | 3/21/18 | 3/21/18 |
| 4. Create additional page | 3/29/18 | 3/31/18 |
| 5. Create index/home/about us page | 3/28/18 | 3/30/18 |
| 6. Create celebrations page | 3/29/18 | 3/30/18 |
| 7. Create contacts page – Locations + Hours | 3/29/18 | 3/31/18 |
| 8. Create contacts page – Inquiries | 3/29/18 | 3/31/18 |
| 9. Make page(s) website mobile-friendly | 3/30/18 | 3/31/18 |
| 10. Create high-fidelity wireframe(s) | 3/30/18 | 3/31/18 |
| 11. Write up paragraph on use of website | 3/30/18 | 3/31/18 |
| 12. Review + Check all items | 3/30/18 | 3/31/18 |